TRUCKSAFE MIGRATION AUDIT

Wix to Next.js — Complete URL Inventory & Status Report

Source: live trucksafe.com sitemap data | Version 4.0 | February 2026

# Legend

| Symbol | Meaning |
| --- | --- |
| Built | Route already exists in Next.js repo |
| Must Build | Wix page exists with no matching Next.js route |
| Redirect | Wix URL needs a 301 redirect to a different Next.js URL |
| Clarify | Exists on both platforms — purpose needs confirmation |
| Exclude | Wix draft or copy page — do not migrate |

# 1. Critical Issues — Fix Before Launch

## 1.1 Blog Post URL Mismatch (SHOWSTOPPER)

All 206 Wix blog posts live at /post/[slug]. The Next.js repo has NO /post/ route — only /articles/[slug]. Without action, every article URL becomes a 404 on launch day.

| Option | Approach | SEO Impact |
| --- | --- | --- |
| A (Recommended) | Build app/post/[slug]/page.tsx — preserve Wix URLs as canonical | Zero — no redirects, no crawl delay, full SEO preserved |
| B (Acceptable) | Add 301 redirects: /post/:slug -> /articles/:slug in next.config.js | Minor — redirects pass ~99% link equity but add latency |
| C (Avoid) | Do nothing | CATASTROPHIC — 206 pages become 404s, all SEO value lost |

WARNING: Option A is strongly recommended. Preserving /post/[slug] means zero redirects and zero SEO risk.

## 1.2 drug/alcohol-testing Category Slug Has a Literal Forward Slash

The Wix blog category URL is: /blog/categories/drug/alcohol-testing. The forward slash is part of the slug, causing Next.js to interpret it as two nested route segments. This must be handled with an explicit redirect before any general :cat wildcard rule.

| Wix URL | Problem | Fix |
| --- | --- | --- |
| /blog/categories/drug/alcohol-testing | Slash in slug breaks Next.js routing | Redirect to /articles/categories/drug-alcohol-testing — place BEFORE general :cat rule |

## 1.3 trucksafeconsulting.com Domain Redirect

The old domain trucksafeconsulting.com has indexed /post/[slug] URLs in Google. These links will 404 after migration unless a domain-level 301 redirect is configured from trucksafeconsulting.com to trucksafe.com at the DNS/hosting level.

# 2. Static Pages — Complete Inventory

Source: trucksafe.com/pages-sitemap.xml

| Wix URL | Next.js Route | Status | Notes |
| --- | --- | --- | --- |
| / | / | Built | Homepage |
| /about | /about | Built |  |
| /contact | /contact | Built |  |
| /services | /services | Must Build | Hub page; Next.js only has sub-pages |
| /expertwitness | /expertwitness | Built |  |
| /bootcamp | /bootcamp | Built |  |
| /training | /training | Must Build | Exists on Wix; missing in Next.js |
| /network | /network | Built |  |
| /live | /live | Built |  |
| /shop | /shop | Must Build | Wix store; needs Next.js replacement |
| /blog | /articles | Redirect | /blog → /articles |
| /on-demand-videos | /on-demand-videos | Must Build | Video library page |
| /elp | /elp | Must Build | ELP enforcement page (separate from /elp-dashboard) |
| /elp-dashboard | /elp-dashboard | Clarify | Exists on both Wix and Next.js — confirm content |
| /newentrant | /newentrant | Must Build | New Entrant program page |
| /academy | /academy | Built |  |
| /production | /production | Built |  |
| /privacy | /privacy | Must Build |  |
| /terms | /terms | Must Build |  |
| /subscribe | /subscribe | Must Build | Email subscribe page |
| /members | /dashboard | Redirect | /members → /dashboard (Wix member area) |
| /improve-csa | /improve-csa | Must Build | CSA improvement landing |
| /auditreadiness | /auditreadiness | Must Build | Audit readiness landing |
| /truckingstartup | /truckingstartup | Must Build | Trucking startup landing |
| /am-i-regulated | /am-i-regulated | Must Build | Interactive tool/landing |
| /hazmat | /hazmat | Must Build | Hazmat info page |
| /eldt | /eldt | Must Build | ELDT info page |
| /nextgen | /nextgen | Must Build | NextGen program page |
| /summit | /summit | Must Build | Summit event page |
| /driverreach | /driverreach | Must Build | DriverReach partner page |
| /ecapital | /ecapital | Must Build | eCapital partner page |
| /idelic | /idelic | Must Build | Idelic partner page |
| /nirvana | /nirvana | Must Build | Nirvana partner page |
| /trucksafeacademy | /trucksafeacademy | Must Build | Academy hub/redirect |
| /critical-acute-download | /critical-acute-download | Must Build | Lead gen download |
| /free-preview-content | /free-preview-content | Must Build | Gated preview content |
| /free-preview-sign-up | /free-preview-sign-up | Must Build | Preview sign-up form |
| /hazmat-preview | /hazmat-preview | Must Build | Hazmat preview landing |
| /hazmat-preview-content | /hazmat-preview-content | Must Build | Hazmat gated content |
| /home | / | Redirect | /home → / (duplicate homepage) |
| /pricing-plans/list | /complianceplus | Redirect | Wix pricing → Compliance+ |
| /trucksafe-apparel | /shop | Redirect | Apparel → Shop |
| /course-reasonable-suspicion | /course-reasonable-suspicion | Must Build | Course landing page |
| /course-driver-qualification | /course-driver-qualification | Must Build | Course landing page |
| /course-hours-of-service | /course-hours-of-service | Must Build | Course landing page |
| /course-safety-managers | /course-safety-managers | Must Build | Course landing page |
| /course-drivers | /course-drivers | Must Build | Course landing page |
| /copy-of-free-preview-content | N/A | Exclude | Wix draft — do not migrate |
| /copy-of-free-preview-sign-up | N/A | Exclude | Wix draft — do not migrate |
| /copy-of-course-hours-of-service | N/A | Exclude | Wix draft — do not migrate |
| /copy-of-eldt | N/A | Exclude | Wix draft — do not migrate |

# 3. Blog Posts — Complete Inventory

Source: trucksafe.com/blog-posts-sitemap.xml — 239 posts. All at Wix URL pattern: /post/[slug]. See Section 1.1 for action required.

1.  /post/how-dot-compliance-affects-mergers-acquisitions

2.  /post/dq-personnel-and-drug-alcohol-testing-files-understanding-the-distinction

3.  /post/wiseman-addresses-fleet-safety-compliance-at-freightwaves-fleet-summit

4.  /post/fmcsa-proposes-revisions-to-various-cdl-processes

5.  /post/compliance-theater-when-documentation-replaces-judgment

6.  /post/combating-distracted-driving-crafting-an-effective-policy

7.  /post/tackling-cargo-theft-and-cyber-threats-in-trucking

8.  /post/fmcsa-modifies-temporary-waiver-for-paper-medical-certificates-amid-nrii-transition

9.  /post/trump-cracks-down-on-english-proficiency-among-truck-drivers-in-new-executive-order

10.  /post/understanding-fmcsa-verifications-of-employment

11.  /post/is-your-fleet-audit-ready

12.  /post/fmcsa-proposes-pilot-programs-for-hours-of-service-flexibility-split-duty-periods-and-sleeper-berth

13.  /post/keys-to-a-compliant-vehicle-maintenance-file

14.  /post/trucksafe-s-wiseman-discussed-nuclear-verdicts-more-on-the-freight-coach-podcast

15.  /post/what-should-fleets-expect-with-a-republican-administration-in-2025

16.  /post/understanding-fmcsa-s-oilfield-exemptions

17.  /post/fmcsa-proposing-to-remove-over-15-000-medical-examiners-from-national-registry

18.  /post/phmsa-contemplating-several-revisions-to-hazardous-materials-regulations

19.  /post/scotus-opens-the-door-for-truckers-to-sue-over-mislabeled-cbd-products

20.  /post/fmcsa-to-undertake-new-study-on-effectiveness-of-warning-devices-for-stopped-cmvs

21.  /post/fmcsa-soliciting-waiver-requests-to-reinstate-meal-rest-break-laws

22.  /post/fmcsa-amends-broker-freight-forwarder-financial-responsibility-rules

23.  /post/how-best-to-prioritize-compliance-issues-for-fleet-safety-teams

24.  /post/the-impact-of-fmcsa-clearinghouse-phase-2-and-other-crucial-updates-from-episode-41-of-trucksafe-liv

25.  /post/trucksafe-s-wiseman-joins-the-armchair-attorney-to-discuss-elds-chevron-deference-and-more

26.  /post/fmcsa-updates-the-crash-preventability-determination-program-what-fleets-need-to-know

27.  /post/federal-court-temporarily-halts-fmcsa-s-non-domiciled-cdl-rule

28.  /post/shifting-sands-of-independence-breaking-down-the-dol-s-new-independent-contractor-rule

29.  /post/5-lessons-from-a-terrible-crash

30.  /post/fmcsa-issues-rash-of-proposed-rules

31.  /post/fmcsa-administrator-to-resign-jan-26th

32.  /post/fmcsa-regulatory-update-key-takeaways-from-the-florida-trucking-association-safety-summit

33.  /post/trucksafe-haul-launch-cutting-edge-managed-services-offering

34.  /post/fmcsa-nhtsa-propose-heavy-vehicle-automatic-emergency-brake-rule

35.  /post/top-5-legal-issues-impacting-fleets-in-2025-insights-from-trucksafe-live-ep-45

36.  /post/adrienne-camire-appointed-as-new-fmcsa-acting-administrator

37.  /post/fmcsa-to-tighten-eld-self-certification-process

38.  /post/dot-proposes-adding-fentanyl-to-drug-testing-panel

39.  /post/fmcsa-flags-pennsylvania-for-non-domiciled-cdl-irregularities

40.  /post/trucksafe-s-wiseman-discusses-rule-changes-at-freightwaves-event

41.  /post/controlling-driver-log-falsifications

42.  /post/trucksafe-holds-4th-annual-fleet-compliance-bootcamp

43.  /post/fmcsa-tightens-rules-for-non-domiciled-cdls-in-wake-of-fatal-crashes

44.  /post/how-drivers-return-to-duty-following-a-drug-or-alcohol-violation

45.  /post/wiseman-joins-freightwaves-to-discuss-broker-liability

46.  /post/fmcsa-issues-temporary-waiver-for-nrii-transition-easing-cdl-medical-certification-delays-for-motor

47.  /post/dispelling-5-common-dot-compliance-myths

48.  /post/u-s-senate-confirms-sean-duffy-as-secretary-of-transportation

49.  /post/what-trump-s-marijuana-rescheduling-executive-order-could-mean-for-trucking

50.  /post/fmcsa-issues-enforcement-policy-on-english-proficiency

51.  /post/how-reported-fleet-size-impacts-compliance

52.  /post/fmcsa-again-considering-substantial-changes-to-safety-ratings

53.  /post/trucksafe-launches-two-new-services-micro-audits-bootcamp-on-the-road

54.  /post/top-10-federal-developments-fleets-should-understand-heading-into-2026

55.  /post/top-critical-and-acute-violations-for-fleets-insights-and-solutions

56.  /post/wiseman-joins-freightwaves-to-discuss-the-drug-alcohol-clearinghouse

57.  /post/how-fleets-can-best-leverage-the-crash-preventability-determination-program

58.  /post/changes-in-store-for-cdl-medical-examiner-certification-process

59.  /post/chameleon-carriers-fraud-detection-and-fmcsa-s-evolving-data-strategy

60.  /post/what-you-need-to-know-about-the-clearinghouse-ii-roll-out-by-fmcsa

61.  /post/fmcsa-issues-new-guidance-clarifying-non-domiciled-cdl-final-rule-requirements

62.  /post/trump-enacts-regulatory-freeze-what-it-means-for-trucking

63.  /post/understanding-roadside-inspection-reports

64.  /post/compliance-myth-not-for-hire-means-not-regulated

65.  /post/advanced-guide-to-the-split-sleeper-berth-rule-maximizing-driving-flexibility-and-efficiency

66.  /post/2023-regulatory-year-in-review-2024-outlook

67.  /post/fmcsa-keeps-random-drug-alcohol-testing-rates-the-same-for-2026

68.  /post/preparing-for-roadside-inspections-a-comprehensive-guide-for-fleets-and-commercial-drivers

69.  /post/usdot-threatens-to-withhold-federal-funding-from-california-washington-new-mexico-for-elp-enforce

70.  /post/cvsa-human-trafficking-awareness-week-and-what-your-drivers-need-to-know

71.  /post/arkansas-enacts-new-english-language-proficiency-law

72.  /post/fmcsa-cleans-house-3-000-cdl-schools-removed-from-the-training-provider-registry

73.  /post/spotlight-on-non-domiciled-cdls

74.  /post/when-are-drivers-eligible-for-a-16-hour-driving-window

75.  /post/fmcsa-to-pursue-additional-changes-to-the-dataqs-system

76.  /post/qualification-considerations-for-multiple-employer-drivers

77.  /post/trucksafe-s-brandon-wiseman-featured-by-fleetowner-in-article-on-2024-regulatory-outlook

78.  /post/fmcsa-escalates-feud-with-california-withholds-160m-in-federal-funding

79.  /post/who-is-qualified-to-perform-dot-annual-and-brake-inspections

80.  /post/fmcsa-and-nhtsa-move-to-officially-withdraw-speed-limiter-mandate-for-heavy-trucks

81.  /post/fmcsa-to-enhance-dataqs-appeal-process

82.  /post/navigating-the-overlap-federal-vs-state-motor-carrier-safety-regulations

83.  /post/5-things-fleets-can-do-today-to-significantly-reduce-risk

84.  /post/congressman-josh-brecheen-reintroduces-drive-act-to-oppose-federal-speed-limiter-mandate

85.  /post/cdl-drug-testing-faces-uncertainty-after-trump-executive-order

86.  /post/usdot-announces-new-initiatives-to-support-america-s-truck-drivers-in-2025

87.  /post/top-5-roadside-violations-how-to-avoid-them

88.  /post/drug-alcohol-testing-for-student-drivers

89.  /post/fmcsa-issues-final-rule-on-non-domiciled-cdls

90.  /post/federal-appeals-court-rules-claims-against-freight-broker-after-crash-are-preempted

91.  /post/compliance-theater-and-the-illusion-of-protection

92.  /post/understanding-fmcsa-changes-and-compliance-trends-insights-from-jack-van-steenburg

93.  /post/trucksafe-joins-ccj-to-discuss-impact-of-marijuana-rescheduling-for-trucking

94.  /post/trucksafe-launches-monthly-english-language-proficiency-elp-enforcement-report

95.  /post/trump-nominates-derek-barrs-as-fmcsa-administrator

96.  /post/fmcsa-to-void-over-15-000-driver-med-cards-and-remove-non-compliant-medical-examiners-from-national

97.  /post/fmcsa-pushing-forward-with-safety-measurement-system-sms-changes-in-light-of-public-comments

98.  /post/year-in-review-2024-regulatory-highlights-and-2025-outlook-for-fleets

99.  /post/understanding-dot-road-tests

100.  /post/dot-compliance-for-small-vs-large-fleets

101.  /post/trucksafe-discusses-the-pitfalls-of-cbd-use-among-drivers-with-prepass

102.  /post/fmcsa-reignites-speed-limiter-proposal-for-larger-trucks

103.  /post/what-are-chameleon-carriers

104.  /post/who-is-subject-to-hazmat-registration-and-training-rules

105.  /post/5-reasons-to-consolidate-dot-s-and-how-to-do-it

106.  /post/risky-business-cbd-use-by-commercial-drivers

107.  /post/compliance-myth-10-year-employment-history

108.  /post/fmcsa-clarifies-key-brokerage-definitions

109.  /post/when-is-it-appropriate-for-drivers-to-claim-adverse-driving-condition-exemption

110.  /post/telematics-for-trucking-a-guide-to-choosing-the-right-solution

111.  /post/trucksafe-s-brandon-wiseman-joins-taking-the-hire-road

112.  /post/fmcsa-to-broaden-crash-preventability-determination-program

113.  /post/leveraging-the-onboarding-process-to-better-retain-drivers

114.  /post/fmcsa-issues-exemption-to-carriers-hauling-baby-formula

115.  /post/fmcsa-takes-first-step-in-establishing-apprenticeship-program

116.  /post/usdot-contemplates-electronic-recordkeeping-for-drug-alcohol-documents

117.  /post/fmcsa-again-declines-to-tackle-double-brokerage

118.  /post/trucksafe-addresses-top-hos-issues

119.  /post/applicability-of-federal-motor-carrier-regulations-to-passenger-operations

120.  /post/fmcsa-overhauls-clearinghouse-notifications

121.  /post/changes-in-store-for-the-drug-alcohol-clearinghouse

122.  /post/trucksafe-featured-on-taking-the-hire-road

123.  /post/fmcsa-to-eliminate-certificate-of-violations-requirement

124.  /post/usdot-approves-mouth-swabs-for-regulated-drug-screens

125.  /post/supreme-court-strikes-down-osha-vaccine-mandate-for-large-employers

126.  /post/trucksafe-s-brandon-wiseman-talks-driver-training-in-idelic-webinar

127.  /post/answering-eldt-questions

128.  /post/5-things-fleets-should-know-about-dot-audits

129.  /post/trucksafe-featured-on-haulin-notes-podcast

130.  /post/5-steps-to-improve-your-out-of-service-rates

131.  /post/understanding-dot-physical-exams-med-cards

132.  /post/what-property-brokers-must-know-about-their-role-in-highway-accidents

133.  /post/building-a-strong-fleet-safety-culture

134.  /post/fmcsa-seeking-comments-on-brokerage-definitions

135.  /post/fmcsa-warns-carriers-about-3g-network-sunset

136.  /post/fmcsa-declares-regional-emergency-due-to-midwest-bp-refinery-fire

137.  /post/fmcsa-deals-another-blow-to-hair-testing

138.  /post/top-5-personal-conveyance-mistakes

139.  /post/fmcsa-to-require-states-to-downgrade-cdls-due-to-drug-alcohol-violations

140.  /post/trucksafe-s-brandon-wiseman-joins-freightwaves-to-discuss-drug-alcohol-testing

141.  /post/trucksafe-discusses-the-safe-driver-apprenticeship-pilot-program

142.  /post/fmcsa-rule-changes-for-2023

143.  /post/compliance-myths-double-brokering-is-illegal

144.  /post/understanding-fmcsa-civil-penalties

145.  /post/the-mechanics-of-a-dot-audit-and-practical-tips-for-surviving-one

146.  /post/why-fleets-should-be-investing-in-dot-regulatory-training

147.  /post/spotlight-on-fleet-maintenance

148.  /post/trucksafe-addresses-personal-conveyance-use-in-heavy-duty-trucking-magazine

149.  /post/fmcsa-mulling-tweaks-to-eld-rules

150.  /post/the-elusive-15-day-mvr-rule

151.  /post/how-to-improve-your-csa-scores

152.  /post/what-to-do-after-a-cmv-accident

153.  /post/what-is-the-split-sleeper-berth-rule

154.  /post/trucksafe-joins-heavy-duty-trucking-to-discuss-potential-eld-changes

155.  /post/breaking-scotus-denies-review-in-ab5-case

156.  /post/trucksafe-live-live-from-mce21

157.  /post/trucksafe-addresses-fleet-safety-metrics-in-heavy-duty-trucking-magazine

158.  /post/when-trucking-regulations-run-amok

159.  /post/5-enforcement-metrics-carriers-must-track

160.  /post/covid-19-emergency-hos-exemption-lapses

161.  /post/trucksafe-joins-the-haulin-notes-podcast-to-discuss-the-mcs-150

162.  /post/trucksafe-joins-the-transportation-logistics-clubhouse-podcast

163.  /post/when-should-trucking-companies-hire-a-dedicated-safety-director

164.  /post/the-data-s-clear-nuclear-verdicts-are-growing-worse-but-the-fight-against-them-is-finding-muscle

165.  /post/trucksafe-joins-prepass-to-discuss-common-roadside-violations

166.  /post/how-the-infrastructure-bill-will-impact-trucking

167.  /post/dot-proposes-to-allow-oral-fluid-drug-testing

168.  /post/what-is-the-unified-carrier-registration-ucr-program

169.  /post/trucksafe-discusses-proposed-csa-changes-with-hdt-talks-trucking

170.  /post/what-fleets-need-to-know-about-entry-level-driver-training-2022

171.  /post/what-is-the-inspection-selection-system

172.  /post/how-carriers-can-protect-themselves-against-cargo-loss-damage

173.  /post/5-common-roadside-violations-how-to-avoid-them

174.  /post/2022-in-review-top-trucksafe-content

175.  /post/trucksafe-live-the-intersection-of-driver-recruiting-and-compliance

176.  /post/compliance-myths-required-truck-markings

177.  /post/fmcsa-withdraws-third-party-and-out-of-state-cdl-testing-rulemakings

178.  /post/understanding-the-pre-employment-screening-program-psp

179.  /post/fmcsa-to-require-periodic-inspections-of-rear-impact-guards

180.  /post/trucksafe-s-brandon-wiseman-joins-the-safetyfm-podcast

181.  /post/fmcsa-contemplating-vehicle-identification-tags

182.  /post/trucksafe-joins-truckers-news-to-discuss-personal-conveyance

183.  /post/what-prompts-a-dot-compliance-audit

184.  /post/minimizing-exposure-through-driver-qualification

185.  /post/fmcsa-proposes-substantial-revisions-to-its-safety-measurement-system-sms

186.  /post/10-things-you-should-know-about-entry-level-driver-training

187.  /post/fmcsa-to-allow-greater-flexibility-for-installation-of-interior-cmv-safety-technology

188.  /post/fmcsa-provides-details-on-18-21-year-old-apprenticeship-program

189.  /post/fmcsa-proposes-to-scale-back-regulatory-relief-during-declared-emergencies

190.  /post/trucksafe-joins-safe-as-truck-podcast-to-discuss-hos

191.  /post/fmcsa-to-increase-civil-penalties-for-regulatory-violations

192.  /post/fmcsa-to-implement-operating-authority-exemption-for-providers-of-recreational-activities

193.  /post/ohio-doe-seeks-exemption-from-eldt-rule-for-school-bus-drivers

194.  /post/fmcsa-evaluating-continued-need-for-covid-emergency-declaration

195.  /post/5-things-to-understand-about-new-entrant-audits

196.  /post/fmcsa-again-extends-covid-19-emergency-exemption

197.  /post/fmcsa-revives-discussion-on-mandatory-state-passenger-cmv-inspections

198.  /post/fmcsa-extends-covid-19-national-emergency-declaration

199.  /post/trucksafe-tackles-compliance-myths-on-tow-business-podcast

200.  /post/how-the-dot-distinguishes-interstate-from-intrastate-commerce

201.  /post/5-common-eld-pitfalls-and-how-to-avoid-them

202.  /post/fmcsa-releases-spring-regulatory-agenda

203.  /post/how-to-pass-an-fmcsa-new-entrant-audit

204.  /post/what-is-a-cmv-and-why-does-it-matter

205.  /post/5-tips-for-a-successful-dataqs-appeal

206.  /post/spotlight-on-dot-agricultural-exemptions

207.  /post/5-ways-to-drastically-improve-your-dot-safety-program

208.  /post/fmcsa-proposes-under-21-commercial-driver-pilot-program

209.  /post/upgrading-your-dot-safety-rating

210.  /post/fmcsa-issues-emergency-fmcsr-exemption-for-certain-fuel-transporters

211.  /post/hours-of-service-rule-changes-go-into-effect-despite-federal-court-challenge

212.  /post/what-is-a-dot-license

213.  /post/fmcsa-extends-and-expands-covid-19-emergency-declaration

214.  /post/understanding-the-driver-vehicle-inspection-report-dvir-process

215.  /post/who-needs-a-cdl-a-primer-on-commercial-drivers-licenses

216.  /post/trucksafe-offers-insight-on-fleet-safety-culture

217.  /post/the-case-for-mock-dot-audits

218.  /post/clearinghouse

219.  /post/what-is-a-dq-file-and-what-must-it-include

220.  /post/what-you-should-know-about-personal-conveyance

221.  /post/8-essential-steps-to-prepare-for-a-dot-audit

222.  /post/fmcsa-proposes-to-eliminate-annual-certificate-of-violations-requirement

223.  /post/5-critical-questions-to-ask-about-your-eld

224.  /post/dot-oig-identifies-gaps-in-fmcsa-s-cdl-program-oversight

225.  /post/who-s-exempt-from-the-eld-requirement

226.  /post/protecting-your-dot-safety-rating

227.  /post/preparing-for-international-roadcheck-2021

228.  /post/when-is-a-dot-post-accident-drug-and-alcohol-test-required

229.  /post/what-is-a-dot-recordable-accident

230.  /post/no-slowing-down-for-dot-s-burst-in-offsite-audits

231.  /post/controversial-invest-in-america-act-passes-house-moves-to-senate

232.  /post/dot-short-haul-exemption-explained

233.  /post/fmcsa-again-extends-but-modifies-emergency-declaration

234.  /post/fmcsa-coordinating-with-states-on-colonial-pipeline-exemptions

235.  /post/trucksafe-in-the-news

236.  /post/5-surefire-ways-to-improve-your-sms-scores

237.  /post/get-ready-for-the-new-dot-entry-level-driver-training

238.  /post/fmcsa-proposes-pilot-program-to-test-14-hour-pause

239.  /post/how-are-csa-scores-calculated

# 4. Store Products — Complete Inventory

Source: trucksafe.com/store-products-sitemap.xml — 24 products at /product-page/[slug].

The Next.js repo has a /shop route but no product detail pages. Decision needed: build native shop, redirect to external store, or keep Wix store temporarily.

| # | Wix Product URL | Status |
| --- | --- | --- |
| 1 | /product-page/english-language-proficiency-elp-assessment-pack | Must Build or Redirect |
| 2 | /product-page/certificate-of-violations-annual-review | Must Build or Redirect |
| 3 | /product-page/vehicle-inspector-qualification-certificate | Must Build or Redirect |
| 4 | /product-page/vehicle-file-cover-sheet-service-chart | Must Build or Redirect |
| 5 | /product-page/am-i-regulated-flow-chart | Must Build or Redirect |
| 6 | /product-page/hos-record-for-first-time-or-intermittent-drivers | Must Build or Redirect |
| 7 | /product-page/new-entrant-bundle | Must Build or Redirect |
| 8 | /product-page/drug-alcohol-policy-for-cdl-drivers | Must Build or Redirect |
| 9 | /product-page/accident-register | Must Build or Redirect |
| 10 | /product-page/driver-consent-to-limited-clearinghouse-queries | Must Build or Redirect |
| 11 | /product-page/18-21-apprenticeship-program-package | Must Build or Redirect |
| 12 | /product-page/driver-vehicle-inspection-report-dvir | Must Build or Redirect |
| 13 | /product-page/driver-qualification-bundle | Must Build or Redirect |
| 14 | /product-page/road-test-certificate | Must Build or Redirect |
| 15 | /product-page/ebook-dot-compliance-the-basics | Must Build or Redirect |
| 16 | /product-page/longer-combination-vehicle-training-certificate | Must Build or Redirect |
| 17 | /product-page/driver-handbook-property-carriers | Must Build or Redirect |
| 18 | /product-page/annual-vehicle-inspection-report | Must Build or Redirect |
| 19 | /product-page/driver-application | Must Build or Redirect |
| 20 | /product-page/monthly-timecard-for-short-haul-drivers | Must Build or Redirect |
| 21 | /product-page/driver-log | Must Build or Redirect |
| 22 | /product-page/driver-file-cover-sheet-checklist | Must Build or Redirect |
| 23 | /product-page/safety-performance-history-request | Must Build or Redirect |
| 24 | /product-page/fmcsa-audit-readiness-guide | Must Build or Redirect |

# 5. Blog Categories

Source: trucksafe.com/blog-categories-sitemap.xml — 15 categories.

| Wix Category URL | Proposed Next.js URL | Notes |
| --- | --- | --- |
| /blog/categories/trucksafe-live | /articles/categories/trucksafe-live |  |
| /blog/categories/general-compliance | /articles/categories/general-compliance |  |
| /blog/categories/breaking | /articles/categories/breaking |  |
| /blog/categories/driver-qualification | /articles/categories/driver-qualification |  |
| /blog/categories/new-entrants | /articles/categories/new-entrants |  |
| /blog/categories/agency-news | /articles/categories/agency-news |  |
| /blog/categories/trucksafe | /articles/categories/trucksafe |  |
| /blog/categories/compliance-myths | /articles/categories/compliance-myths |  |
| /blog/categories/hours-of-service | /articles/categories/hours-of-service |  |
| /blog/categories/vehicle-maintenance | /articles/categories/vehicle-maintenance |  |
| /blog/categories/hazmat | /articles/categories/hazmat |  |
| /blog/categories/csa-safety-ratings | /articles/categories/csa-safety-ratings |  |
| /blog/categories/audits-enforcement | /articles/categories/audits-enforcement |  |
| /blog/categories/dot-registration | /articles/categories/dot-registration |  |
| /blog/categories/drug/alcohol-testing | /articles/categories/drug-alcohol-testing | SPECIAL: literal slash in slug - normalize to drug-alcohol-testing |

# 6. Bootcamp Event Pages

Source: trucksafe.com/event-pages-sitemap.xml — 5 events at /event-details/[slug].

| Wix Event URL | Status |
| --- | --- |
| /event-details/fleet-compliance-bootcamp-fall-2026 | Future - Must Build |
| /event-details/fleet-compliance-bootcamp-fall-2025 | Past - Archive/Redirect to /bootcamp |
| /event-details/fleet-compliance-bootcamp-fall-2024 | Past - Archive/Redirect to /bootcamp |
| /event-details/fleet-compliance-bootcamp-fall-2023 | Past - Archive/Redirect to /bootcamp |
| /event-details/fleet-compliance-bootcamp-spring-2023 | Past - Archive/Redirect to /bootcamp |

# 7. Pricing Plans

Source: trucksafe.com/pricing-plans-sitemap.xml — 1 page.

| Wix URL | Next.js Route | Action |
| --- | --- | --- |
| /pricing-plans/list | /complianceplus | Redirect: /pricing-plans/list -> /complianceplus |

# 8. Next.js Routes with No Wix Equivalent

These are new features being introduced in the migration — they have no existing Wix counterpart.

| Next.js Route | Purpose | Status |
| --- | --- | --- |
| /dashboard | Member dashboard hub | Built |
| /profile | User profile | Built |
| /settings | Account settings | Built |
| /login | Authentication | Built |
| /signup | Registration | Built |
| /complianceplus | Compliance+ landing | Built |
| /complianceplus/checkout | Subscription checkout | Built |
| /complianceplus/success | Post-checkout page | Built |
| /network/forums | Community forums hub | Built |
| /network/forums/[slug] | Individual forum | Built |
| /network/forums/[slug]/[postId] | Forum post | Built |
| /network/members | Member directory | Built |
| /articles | Blog index (replaces /blog) | Built |
| /live/[slug] | LIVE! episode pages | Built |
| /admin | Admin dashboard | Built |
| /admin/users | User management | Built |
| /admin/users/[id] | Individual user admin | Built |
| /complianceplus/dashboard | Subscriber portal | Must Build |
| /complianceplus/webinars | Subscriber webinars | Must Build |
| /complianceplus/resources | Subscriber resources | Must Build |
| /complianceplus/consulting | Subscriber consulting | Must Build |
| /portal | Client portal (full section) | Must Build |
| /bootcamp/attendee | Bootcamp attendee portal | Must Build |
| /bootcamp/alumni | Bootcamp alumni portal | Must Build |
| /reset-password | Password reset flow | Must Build |
| /verify-email | Email verification | Must Build |

# 9. Recommended next.config.js Redirects

Order matters: specific rules must come before general wildcard rules.

async redirects() {
  return [
    // drug/alcohol MUST come before general :cat rule
    {
      source: '/blog/categories/drug/alcohol-testing',
      destination: '/articles/categories/drug-alcohol-testing',
      permanent: true,
    },
    { source: '/blog', destination: '/articles', permanent: true },
    { source: '/blog/categories/:cat', destination: '/articles/categories/:cat', permanent: true },
    // Option B only (omit if building app/post/[slug]/page.tsx):
    // { source: '/post/:slug', destination: '/articles/:slug', permanent: true },
    { source: '/home', destination: '/', permanent: true },
    { source: '/pricing-plans/list', destination: '/complianceplus', permanent: true },
    { source: '/trucksafe-apparel', destination: '/shop', permanent: true },
    { source: '/members', destination: '/dashboard', permanent: true },
  ];
},

# 10. Prioritized Pre-Launch Checklist

## P0 — Showstoppers (fix before any launch)

| # | Task | Done |
| --- | --- | --- |
| 1 | Build app/post/[slug]/page.tsx OR add /post -> /articles redirects | [ ] |
| 2 | Add drug/alcohol-testing category redirect (before :cat wildcard) | [ ] |
| 3 | Configure domain 301: trucksafeconsulting.com -> trucksafe.com | [ ] |
| 4 | Build /articles as full blog index with content, filters, pagination | [ ] |
| 5 | Add /blog/categories/:cat -> /articles/categories/:cat redirects | [ ] |
| 6 | Build /privacy and /terms pages | [ ] |
| 7 | Confirm /elp vs /elp-dashboard — are these different pages? | [ ] |

## P1 — High Priority (launch week)

| # | Task | Done |
| --- | --- | --- |
| 1 | Build /training page | [ ] |
| 2 | Build /services hub page | [ ] |
| 3 | Build /on-demand-videos page | [ ] |
| 4 | Build /newentrant page | [ ] |
| 5 | Build /elp page | [ ] |
| 6 | Build /shop and /product-page/[slug] routes (or redirect to external) | [ ] |
| 7 | Build /subscribe page | [ ] |
| 8 | Implement force password reset for migrated Wix members | [ ] |
| 9 | Build /reset-password and /verify-email routes | [ ] |

## P2 — Important (Month 1)

| # | Task | Done |
| --- | --- | --- |
| 1 | Build all 5 course landing pages (/course-reasonable-suspicion, etc.) | [ ] |
| 2 | Build partner pages (/driverreach, /ecapital, /idelic, /nirvana) | [ ] |
| 3 | Build conversion landing pages (/improve-csa, /auditreadiness, /truckingstartup, /am-i-regulated) | [ ] |
| 4 | Build /hazmat, /eldt, /nextgen, /summit pages | [ ] |
| 5 | Build /critical-acute-download and gated content pages | [ ] |
| 6 | Build /complianceplus/dashboard, /webinars, /resources, /consulting | [ ] |
| 7 | Handle bootcamp event pages (archive past, build future) | [ ] |

## P3 — Post-Launch

| # | Task | Done |
| --- | --- | --- |
| 1 | Build full /portal (Client Portal section) | [ ] |
| 2 | Build /bootcamp/attendee and /bootcamp/alumni portals | [ ] |
| 3 | Build /free-preview-content, /free-preview-sign-up, /hazmat-preview pages | [ ] |
| 4 | Verify no inbound links to 'copy-of-' pages before excluding them | [ ] |
| 5 | Submit updated sitemap to Google Search Console after DNS cutover | [ ] |
| 6 | Monitor GSC for crawl errors 30 days post-launch | [ ] |

# 11. Summary Counts

| Category | Total Wix URLs | Built in Next.js | Must Build/Redirect |
| --- | --- | --- | --- |
| Static Pages | 51 | 8 | 32 build + 5 redirects |
| Blog Posts | 239 | 0 (route missing) | All 206 need route or redirect |
| Blog Categories | 15 | 0 | 15 need routes |
| Store Products | 24 | 0 | 24 need routes or redirects |
| Event Pages | 5 | 0 | 1 future (build), 4 past (redirect) |
| Pricing Plans | 1 | 0 | 1 redirect |
| Next.js New Routes | 27 new | 17 built | 10 must build |